MEETING OF THE CITY OF RUSHVILLE, INDIANA

BOARD OF PUBLIC WORKS AND SAFETY

AUGUST 15, 2023

5:00 P.M.

CALL TO ORDER:  The Board of Public Works and Safety of the City of Rushville met on the above date and time at 330 North Main Street Suite 200 Rushville, Indiana.  Mayor Pavey called the meeting to order at 5:00 p.m.

ROLL CALL:  Gary Cameron, Phil King, and Maria Bridges answered roll call.  Brad Berkemeier arrived after the roll was called.  Also present was City Attorney, Julie Newhouse.

MINUTES:  Cameron moved to approve the minutes of the August 1, 2023 meeting as presented.  King seconded the motion.  Motion carried.

MAYOR’S REPORT:  None.

CLERK-TREASURER’S REPORT:  Clerk-Treasurer Copley asked for approval of the Stream Gage Agreement in the amount of $9,700.00.  The County pays half of the agreement amount. King moved to approve the Stream Gage Agreement.  Bridges seconded the motion.  Motion carried.

Berkemeier arrived.

DEPARTMENT HEAD REPORTS:

Street – Superintendent Land reported that they are trying to determine the cause of a sinkhole in the 600 block of Spencer Street.

They have completed another sidewalk and have 2 more to do.

They will be trimming some trees and bushes that have been reported by bus drivers to be blocking traffic.

Utility – Superintendent Shook said the leak on 3rd Street is scheduled to be fixed tomorrow.

Intat used about 1.4 million gallons less of water last month due to shut down.

Animal – Director Hanna reported that due to being short-handed with employees most of the activities for August have been put on hold.

They did 2 transports today.

Park – Director Shaw said the pool is closed and is currently being emptied.

CITIZEN CONCERNS/COMMENTS:  None.

UNFINISHED BUSINESS:

- Project Update

CCMG

- 2021-2- 8th Street - Ribbon Cutting 5:45 after meeting.

- 2022-2 – 15th Street Parking & Sexton – The project is delayed and is expected to be done during the school’s fall break which is October 15-23.

- 2022-2- Willow Street Mill & Resurface – The contractor expects to finish this job late in August.

- ADA & Title VI Implementation Plan – Working to complete.

- N Washington Street BOT Meeting Set up – We are talking to the apparent proposal winner.

NEW BUSINESS:

Public Works

- Animal Control

Hiring Animal Care Tech – Director Hanna said Justin Wright is interested in the position.  He currently is working part-time for the Park Department. Cameron made a motion to hire Wright for the Animal Care Tech.  Berkemeier seconded the motion.  Motion carried.

- Planning/Zoning/Code Enforcement

We had the second interview last night with our prospective final candidate.  Wednesday evening, we will take it before the APC & BZA for their blessing.

- City Utilities

Hiring Process – Shook said they have advertised for the position.  They had some inquire but turned down the position due to the wage.

- Street Department

Street Lights @ US 52 Project (Derek Long AECOM) - Nothing.

Hiring 3 openings full-time – Superintendent Land asked to hire Chad Martz from the park department.  Martz has his CDL and can start August 28th.   Berkemeier made a motion to hire Chad Martz as a truck driver.  Cameron seconded the motion.  Motion carried.

Berkemeier made a motion to reopen the hiring process for the Park Department.   Cameron seconded the motion.  Motion carried.

Public Safety

- Fire/Rescue

Construction Status – Chief Justice said the contractor was back today to work on the counter tops.  Ron Jarman is still waiting on fiber optic equipment.

Exterior Renovation – They are getting pricing.

David Muterspaugh’s Resignation – Berkemeier moved to accept Muterspaugh’s resignation effective August 26.  Bridges seconded the motion.  Motion carried.

Conditional Offer of Employment to Terry Dance – Cameron made a motion to give a conditional offer of employment to Terry Dance.  Berkemeier seconded the motion.  Motion carried.

Swearing in Moriah Moore

- Police Department

Department Improvements Masonry Tuckpointing – They are starting tuckpointing.

General Topics

- Design & Construction Oversight Contracts –

F&V 5th Street CCMG Design Contract – Larry Lawler from F & V was present.  Mayor Pavey asked what we do if we run into sanitary sewer issues how will that work?  Lawler said we design around it or include an amended design.  Cameron made a motion to approve the contract with F & V.  King seconded the motion.  Motion carried.

- General

Grain Elevator - August 24 at 2:00 p.m. bid opening – The pre-bid meeting had a respectable number of candidates present.

CLAIMS:

Tamp update Inv #66612 = $682.25

Hunt road Inv #66601 = $ 3,339.84

Fire Station Inv #2023-0430 = $49,901.12

Morgan Street Bike & Ped Inv #66600 = $809.04

Sign & Post Inv #65829 = $6,395.56   Berkemeier moved to approve the claims as presented.  King seconded the motion.   Motion carried.

ITEMS NOT KNOWN IN ADVANCE:  None

ADJOURN:  There was no further business to come before Council; Berkemeier moved to adjourn.  The meeting adjourned at 5:25 p.m.

Ribbon Cutting 8th Street