MEETING OF THE CITY OF RUSHVILLE, INDIANA BOARD OF PUBLIC WORKS AND SAFETY

JUNE 3, 2025

6:00 P.M.

CALL TO ORDER:  The Rushville Board of Public Works and Safety met on the above date and time at 330 N Main Suite 200 Rushville, Indiana.  Mayor Pavey called the meeting to order at 5:30.00.

ROLL CALL:  Gary Cameron, Brad Berkemeier, Phil King, Maria and Bridges answered roll call.

MINUTES:  Bridges moved to approve the minutes of the May 20, 2025 meeting as presented. King seconded the motion.  Motion carried.

MAYOR’S REPORT:  None.

CLERK-TREASURER’S REPORT:  None.

CITIZEN CONCERNS/COMMENTS:  None.

PROJECTS/DEPARTMENTS:

- CCMG – 5th & Jackson – We met with CCMG and were informed that we will be starting on this project within 3-4 weeks.

- Housing –

- Design & Construction Oversight Contracts –

- Real Estate –

- General –

- SS4A – We are waiting on more information.

- READi 2.0 Regional Blight Meeting –

PUBLIC WORKS:

- Street Department – Main Street Sidewalk & Tree Program Status Commissioner Land said they have been slowed down by the rain

There have been conversations in reference to trees between Main & Morgan & what kind should be planted, and how big they will get.

- City Utilities – The Master Plan was sent to the state.

Burke – Outside Stormwater Management Proposed budget – Review Plan/Budget – Creation/Review –

PUBLIC SAFETY:

- Police/Fire/Utility – Public Safety Training Campus – Nothing

- Public Safety Committee –

- Police & Fire Regional Training Center – Scheduling – Status –

- Conex Foundation – Bowles – We have not received any contact from Bowles.  Kyle reached out to Bruce Davis and he was going to see what the issue was.

- Deconstruction of old Fire training center –

- Utility Easements –

- Final design meeting –

UNFINISHED BUSINESS:

- Washington Street – Framing – 3 houses are being framed.

NEW BUSINESS:

- Stream Gauge Agreement – Berkemeier moved to approve the agreement on the Stream Gauges.  King seconded the motion.  Motion carried.

CLAIMS:  Cameron moved to approve the claims as presented.  Berkemeier seconded the motion.  Motion carried.

ITEMS NOT KNOWN IN ADVANCE:  None.

DEPARTMENT HEAD REPORTS;

Police – Chief Tucker reported that the Mayor’s 5K was held over the weekend.  The money goes to the Boys and Girls Club.  There were approximately 80 participants.

The 4th of July will take place during fair week.  This will cause a lot of additional challenges for the department.

The conditional offer candidates will be taking their physical and psychological testing in the next couple of weeks.

We are currently gathering information for the traffic study at 9th & Sexton.

Fire – Chief Justice reported that they are still taking applications for a paramedic.

Two of our guys passed the testing for Advanced EMT.

We sent our engine for pump testing.

The training facility is being used for active live burns.   We have also had a class instructed.

Street – Commissioner Land said they repaired 2 storm inlets on Barbara Drive.

Tom Paul Owens and Bill Emerson recently completed continued credit hours for mosquito control.

We will spend most of the rest of this week preparing Riverside Park for the 1st concert of this year.

Park – The pool & splash pad have been opened.

Utilities – The City utilities replaced a valve in front of Pizza King.

Today it was discovered that water was spouting out of a water meter.  The water had been turned off and someone tried to put their own meter on.  It did not work so well.

ADJOURN:  There being nothing further to discuss; Berkemeier moved to   adjourn.  The meeting adjourned at 5:49 p.m.