MEETING OF THE BOARD OF PUBLIC WORKS AND SAFETY OF THE CITY OF RUSHVILLE, INDIANA

JULY 15, 2025

5:30 P.M.

CALL TO ORDER:  The City of Rushville’s Board of Public Works & Safety met on the above date and time at 330 N Main Street, Suite 200 Rushville, Indiana.  Mayor Pavey called the meeting to order at 5:55 p.m.

ROLL CALL:  Gary Cameron, Brad Berkemeier, Phil King, and Maria Bridges answered roll call.

MINUTES:  –  Cameron moved to approve the minutes from the July 1, 2025 meeting as presented.  Berkemeier seconded the motion. Motion carried.

MAYOR’S REPORT:   None.

CLERK-TREASURER’S REPORT:  None.

CITIZEN CONCERNS/COMMENTS:  None.

PROJECTS/DEPARTMENTS:

- CCMG –

- 5th & Jackson – Start of construction – July (gas line) - We are still coordinating with the gas company.

- Waits Ave Culvert-Under Construction – R.L. Coon is working on the ditch.  Crystal Woods has been talking to several people in the area.  Berkemeier said he is keeping Crystal informed regarding this project.

- Real Estate –

- Laker Property – Public Works Campus – We have closed on this property.

- Hankins Property – Public Works Campus – Pavey said we will be closing on this property in the next few days.

- Washington Street – 2 more lots will be closing soon.

- General

SS4A – Whitney Koelling reported that they have identified 10 areas of concern and we are about ¼ of the way through funding.

PUBLIC WORKS

- Street Department -Tree & Sidewalk Program – We will start back this fall.

- City Utilities – Under review.

PUBLIC SAFETY

- Police/Fire/Utility – Public Safety Training Campus – Status:

- Conex Foundations are all in place.  We will start deconstruction of the old fire training center after the final pad has cured.

- Retention/Detention Pond Construction -

- Utility Easements – We have had good discussion with the commissioners.

UNFINISHED BUSINESS:

- Washington Street – We are addressing drainage concerns.   Waste/Transfer Station – The County approved all financing.

NEW BUSINESS:

- Morgan Street Trail – Supplemental Agreement Amendment #4-This is a trail width adjustment in the amount of $12,000.00.  Cameron made a motion giving

the Mayor authority to sign the amendment.  Bridges seconded the motion.  Motion carried.

- Rushville Riverside Trail Estimate – There will be additional costs related to realignment at the City’s request.  Mayor Pavey said this change will make a better trail.  The cost is an additional $54,900.00.  Berkemeier moved endorse the change in the amount of $54,900.00.  Bridges seconded the motion.  Motion carried.

- Signing Authorizing Clerk & Mayor - Mayor Pavey said he would like to have authorization to sign paperwork for title companies.   Berkemeier made a motion as the official representatives of the City being the Mayor and Clerk-Treasurer have the authority to sign documentation specifically for the Nick Hankins real estate closing.  Cameron seconded the motion.  Motion carried.

Berkemeier made a motion to give signing authority to the Mayor & Clerk-Treasurer as officials of the City of Rushville for any real estate transactions through 2025. King seconded the minutes.  Motion carried.

Contract for Administration for SS4A – Cameron made a motion to approve the contract with ARa for the SS4A grant.  King seconded the motion carried.

CLAIMS:  Berkemeier moved to approve the claim for the Animal Control purchase of vaccinations from their donation account. Bridges seconded the motion.  Motion carried.

ITEMS NOT KNOWN IN ADVANCE:  None.

DEPARTMENT HEAD REPORTS:

Police – Chief Tucker reported that the new officers, Cadem Bottorff & Nicholas Love, started yesterday.  They will spend this week receiving their state mandated baseline training (40 hour pre-basic). Then they will begin their Field Training Program.  That will last 9-12 weeks.  Both officers will officially be sworn in on August 5th.

The K-9 golf outing will take place August 16 in Connersville at the Arbor Crossing Golf Club.

Fire – Assistant Chief Green asked permission to hire full-time civilian paramedic, Justin Yanotti.  Berkemeier moved to approve full time paramedic with a start date of August 3.  Cameron seconded the motion.  Motion carried.

We were advised that Bowles had completed construction on the pads.  Davis Towing will be deconstructing the old containers and moving 4 of them up to the new facility next week.

The RFD will be teaching a Fire Instructor 1 course the next 2 weekends.

Firefighters from 13 departments will be attending.

Street – Commissioner Land reported that speed limit signs were installed at 9th & Perkins.  Cross walk signage was installed on 16th Street

for the walking trail beside the RPD.

They have run all alleys and streets with the new Vialytics software.

Park –Director Jackley reported that a new pavilion will be installed at CJD Park.  Construction will start on Friday.  It will be on the west end of the park.

The pool is scheduled to close August 3rd.

Summer camp will take place July 21-25 at Riverside Park.

Nature school resumes August 19 at 9:30 at Riverside Park.

Animal – Director Cottrell said last week they received the decision on their incinerator.  They were deemed exempt and began using it yesterday.

They will be holding a free vaccine clinic Saturday, August 9th sponsored by Buck Creek.  We will have 300 vaccines and microchips available.  There will be several vendors also attending.

We have had several students completing community services hours for credit.  We also have had Shares send their clients with their support person to the shelter for skill building or just to visit.

We have had Benchmark from Connersville come for a day of activity with their disabled clients.  Tomorrow the Love Community Center summer program will be touring and visiting the animals.

Utility – Greg Shook said they had contracted with Crowe to do a financial update.  They just received the report and will send the reports to the Board for their review.  Shook and Kyla Shaver will meet with Crowe tomorrow to review the report.

Zoning – Director Copley reported that she was happy to see that they started repaving the Kroger lot.

Copley has issued several ordinance violations.

Code Enforcement – She started a list of properties that do not have numbers on their houses.  After they have been identified we will send out a letter to the property owner explaining that if they take their notice to Tweedy along with the letter they will be able to get the letters for their house and we will pay.

Planning – McDonald’s is in the home stretch.  Copley did an inspection today.  We will do 2 more inspections before we can issue a Certificate of Occupancy.

There are two more homes being started on the Washington Street extension.

ADJOURN:  There being no further business to come before the Board; Cameron moved to adjourn.  The meeting adjourned at 6:28 p.m.