MEETING OF THE CITY OF RUSHVILLE BOARD OF PUBLIC WORKS AND SAFETY

MAY 4, 2026

5:30 P.M.

CALL TO ORDER:  The Board of Public Works and Safety met on the above date and time at 330 N Main Suite 200 Rushville, Indiana.  Mayor Pavey called the meeting to order at 5:30 p.m.

ROLL CALL:  Brad Berkemeier, Phil King, and Maria Bridges answered roll call.  Gary Cameron was not present.

MINUTES:  Bridges made a motion to approve the minutes of the April 21, 2026 meeting as presented.  King seconded the motion. Motion carried.

MAYOR’S REPORT: None.

CLERK-TREASURER’S REPORT: Clerk-Treasurer Copley said she just received a claim for the OOR Grant and asked the Board to consider approving it for payment. Bridges moved to approve the claim.  Berkemeier 2nd the motion.  Motion carried.

CITIZEN CONCERNS/COMMENTS: None.

PROJECTS/DEPARTMENTS:

- Housing –

  - Graham School Drawings in hand.

  - Havens School –RFP/RFQ - This has tentatively been agreed upon.

- Design & Construction Oversight Contracts – The Boulders have pretty well concluded discussing their tier pricing.

- General –

  - SS4A Plan (FHWA)- Plan Resolution - Council will act on a resolution during the next meeting.

  - Levee Accreditation – We are struggling to get information.

  - Copley attended the kick off meeting for the UDO.

PUBLIC WORKS:

- Planning/Zoning/Code Enforcement – Zoning Ordinance –

- UDO Work Session Scheduled

- Parks- Levee Trail – We switched the trail route.  It was going to go through the utility, however we have changed the route to go from Smiley Avenue & Pearl Street. INDOT is in favor of the change of route. We are estimating that the original cost of construction will go down by $350,000. Berkemeier moved to accept the change in route. King seconded the motion. Motion carried.

- Street Department –

- Main Street Sidewalks

- CCMG

- Phase I Jackson Street & 5th Extended until August.

- Phase II Jackson & 5th Streets Design -This has been awarded but not yet kicked off.

- Rushville City Utilities –Transferring Bans Loan situation.

- BANS – Bond

- Finance options –

- Rate Study –

PUBLIC SAFETY

- Police/Fire/Utility – Public Safety Training Center

- Deconstruction of old training center – Most of it is gone.

- Stormwater Detention – Tile- Both Program –  e received a quote on the pond. We are discussing this with a neighbor to see if we can work together.  We should have a final proposal at the next meeting.

- Program Review – Public Safety Committee/Status –

School Decisions, Commissioners, County Council City Council; Board of Works; School Board –

UNFINISHED BUSINESS:

- Storm Water Appeal

- Becky Lehman presented an appeal for her father who resides at 912 W 2nd. It appears as though it was charged as an industrial lot, but should be residential.  Berkemeier moved to approve the appeal for 912 W 2nd.  King seconded the motion. Motion carried.

- Evergreen Contracts – City Center, Booker T Elevators - Aaron Gurley looked through the contract and found that Evergreen had not been doing the maintenance on BTW therefore he was going to break the contract.

NEW BUSINESS:

- Insurance P & C – RFP - Kyle is getting paperwork together.

- Resolution 2026-08 Supporting of County-wide Comprehensive Safety Action Plan and Findings of SS4A –Berkemeier made a motion to give a favorable recommendation to Council. Bridges seconded the motion.  Motion carried.

ITEMS NOT KNOWN IN ADVANCE:  None.

DEPARTMENT HEAD REPORTS:

Police – Chief Tucker would like to meet with the Board of Works on Wednesday May 13 to interview candidates for the patrolman’s position.

Fire –The 2 new hires had their physicals last week.

Chief Justice said he talked to the mechanic regarding engine 2.  They have not made any progress.

We received the new cot April 30th.  Training has taken place.  The old cot was traded in.

We have done the paperwork for the new engine.  They are estimating delivery by the end of May.

Park –Director Jackley reported that she will have the HYCA group helping out May 7th. She said she would only need them in the morning if anyone wants them in the afternoon.

They plan to fill the pool on May 8th with opening on May 25th.  The splash pad will open May 23rd weather permitting.

Programs:

- Yoga in the gallery continues through the end of May

- Nature School continues Wednesdays At 10:30.

- Garden Fest will be May 16th from 9:00-2:00.

Animal Control –Director Cottrell reviewed the year to dates numbers. The total numbers in the shelter today is 42 cats (33 are kittens) and 6 dogs.

EEA stopped by and did a surprise inspection today.  Everything was satisfactory.

They want to purchase a play house for the kittens. They are working to raise the funds. They have already raised a little over $1000 .00.

City Utilities – They are about 85% finished flushing hydrants.

Special Projects - Kyle Gardner reported that they are trying to navigate Dollar General.  He called headquarters. Justice cleared them as to the fire side.

Met with new surveyor

Boulders – Curbs are going in today and asphalt next week. Mid – late June building will take place.

Morgan Street trail is up to 7th & Morgan.

Saturday the little league kicked off their season.  All went well.

Intern – One of our interns started today.  He is focusing on GIS.

ADJOURN:  There being no further business to come before the Board; Berkemeier moved to adjourn. Bridges seconded the motion   The meeting adjourned at 6:08 p.m.